# Detailed 15-Day Beginner Development Plan

Capstone: A Centralized Scholarship Management and Tracking System for Bulacan State University – Bustos Campus

Purpose: This guide provides a step-by-step development roadmap focused on completing all panel revisions, implementing the required algorithms, testing the system, and preparing it for final defense and client turnover.

## Day 1

1. Review all panel comments and list every required revision.

2. Create a new document called 'Revision Tracker'.

3. Draw the corrected system flow: Posting → Application → Validation → Approval → Monitoring → Renewal → Completion.

4. Create a list of all modules that must exist in the final system.

5. Create a Supabase account and project.

6. Create an ERD (Entity Relationship Diagram).

7. Identify all database tables needed.

## Day 2

1. Create database tables in Supabase.

2. Create Students table.

3. Create Grantors table.

4. Create Scholarship Programs table.

5. Create Applications table.

6. Create Requirements table.

7. Create Notifications table.

8. Test inserting sample records.

## Day 3

1. Connect React project to Supabase.

2. Install Supabase client package.

3. Create environment variables.

4. Verify database connection.

5. Fetch sample data from Supabase and display it.

## Day 4

1. Create Login page.

2. Create Registration page.

3. Implement Student account registration.

4. Implement Grantor account registration.

5. Implement Admin login.

6. Add Forgot Password feature.

7. Test authentication thoroughly.

## Day 5

1. Create Scholarship Posting page for Grantors.

2. Add Create Scholarship form.

3. Add Edit Scholarship functionality.

4. Add Delete/Archive functionality.

5. Store all scholarship data in Supabase.

6. Verify scholarships appear on student dashboard.

## Day 6

1. Create Student Dashboard.

2. Display available scholarships.

3. Create Application Form.

4. Create Requirement Upload feature.

5. Allow PDF and image uploads using Supabase Storage.

6. Store uploaded file links in database.

## Day 7

1. Implement Recommendation Algorithm.

2. List scholarship requirements and criteria.

3. Create Decision Tree logic.

4. Compare student profile against scholarship requirements.

5. Display recommended scholarships first.

6. Test recommendations using different student profiles.

## Day 8

1. Implement Validation and Approval module.

2. Allow Grantor to review applications.

3. Create Approve button.

4. Create Reject button.

5. Create Request Revision button.

6. Store application status changes.

## Day 9

1. Implement Duplicate Scholarship Prevention Algorithm.

2. Check Student Number before approval.

3. Check Name similarity using Levenshtein similarity.

4. Check Birthdate and Course.

5. Prevent approval when duplicate active scholarship exists.

6. Display warning message to Grantor.

## Day 10

1. Implement automatic removal from other scholarship applications.

2. After approval, update other applications.

3. Mark them as Ineligible or Cancelled.

4. Test with multiple applications from one student.

## Day 11

1. Implement Scholarship Lifecycle Tracking.

2. Add statuses: Posted, Applied, Validated, Approved, Active, Renewal, Completed.

3. Create timeline display.

4. Track scholarship duration.

5. Track expected completion date.

## Day 12

1. Implement special cases.

2. Create Leave of Absence workflow.

3. Create Returnee workflow.

4. Create Failed Grades workflow.

5. Create Scholarship Cancellation workflow.

6. Create Scholarship Termination workflow.

## Day 13

1. Implement Notifications.

2. Integrate Resend email service.

3. Send approval emails.

4. Send rejection emails.

5. Send renewal reminders.

6. Create in-system notifications.

## Day 14

1. Generate reports.

2. Create PDF reports using jsPDF.

3. Create Excel exports using SheetJS.

4. Generate scholar lists.

5. Generate application summaries.

6. Perform complete functional testing.

7. Document all bugs found.

## Day 15

1. Fix all identified bugs.

2. Perform final testing.

3. Deploy frontend to Vercel.

4. Connect custom domain.

5. Verify emails work.

6. Verify file uploads work.

7. Prepare User Manual.

8. Prepare Admin Manual.

9. Prepare System Documentation.

10. Prepare defense screenshots and demonstrations.

## Items That Must Be Revised Based on Panel Comments

Correct the system flow.

Add scholarship recommendation feature.

Change duplicate detection into duplicate prevention.

Automatically remove approved scholars from other scholarship lists.

Implement scholarship lifecycle management.

Implement renewal process.

Implement completion/end condition.

Handle Leave of Absence cases.

Handle returning students.

Handle failed grades.

Implement scholarship cancellation rules.

Clarify Student, Grantor, and Administrator roles.

Implement email and in-system notifications.

Support future integration with external scholarship providers.

## Final Defense Checklist

Recommendation Algorithm Working

Duplicate Prevention Algorithm Working

Scholarship Posting Working

Application Workflow Working

Approval Workflow Working

Lifecycle Tracking Working

Renewal Workflow Working

Notifications Working

PDF Reports Working

Excel Reports Working

Role-Based Access Control Working

Deployment Completed

Documentation Completed